## Slide 1
Session – 4 Specialized Process Models

## Slide 2: Agenda for session -3
A Generic Process Model
Prescriptive Process models
Waterfall Model.
Incremental Process Model.
Evolutionary Process Model.
Prototyping
    Spiral Model
4. Concurrent model

## Slide 3
Specialized Process Model
Agenda for session -4
The Unified Process​
Component Based Development
Formal Methods Model
Aspect-Oriented Software Development

## Slide 4
Component Based Development
Formal Methods Model
Aspect-Oriented Software Development
Specialized Process Model in Software Engineering
Specialized Process Models: Specialized process models use many of the characteristics of one or more of the conventional models presented so far, however they tend to be applied when a narrowly defined software engineering approach is chosen. They include

## Slide 5: Component-based Development Model
The component based development model incorporates many of the characteristics of the spiral model.
The process to apply when reuse is a development objective
It Consists of the following process steps
  Available component-based products are researched and evaluated for the application domain in question
  Component integration issues are considered
  A software architecture is designed to accommodate the components
  Components are integrated into the architecture
  Comprehensive testing is conducted to ensure proper functionality
Capitalizes on software reuse, which leads to documented savings in project cost and time

## Slide 6: Formal Methods Model (Description)
Encompasses a set of activities that leads to formal mathematical specification of computer software
Enables a software engineer to specify, develop, and verify a computer-based system by applying a rigorous, mathematical notation
Ambiguity, incompleteness, and inconsistency can be discovered and corrected more easily through mathematical analysis
Offers the promise of defect-free software
Used often when building safety-critical systems

## Slide 7: Formal Methods Model (Challenges)
7
Development of formal methods is currently quite time-consuming and expensive
Because few software developers have the necessary background to apply formal methods, extensive training is required
It is difficult to use the models as a communication mechanism for technically unsophisticated customers

## Slide 8
Aspect-Oriented Software Development
It provides a process and methodological approach for defining, specifying, designing, and constructing aspects
As modern computer based systems become more sophisticated and complex there are certain concerns by the customer
required properties or areas of technical interest.
Span the entire architecture
High-level properties of a system (e.g; security, fault tolerance)
Other concern affect functions (e.g; the application of business rules)
While others are systemic (e,g; task synchronization or memory management)

## Slide 9
The Unified Process

## Slide 10: Background
During early 1990s JmaesRumbaugh, Grady Booch and Ivar Jacobson eventually worked together on a unified method, called the Unified Modelling Language (UML)
  UML is a robust notation for the modelling and development of object-oriented systems
  UML became an industry standard in 1997
  However, UML does not provide the process framework, only the necessary technology for object-oriented development
Unified process developed which is a framework for object-oriented software engineering using UML
  Draws on the best features and characteristics of conventional software process models
  Emphasizes the important role of software architecture
  Consists of a process flow that is iterative and incremental, thereby providing an evolutionary feel

## Slide 11: Background (continued)
11
Consists of 5 phases:
  Inception
  Elaboration
  Construction
  Transition
  Production

## Slide 12: Phases of the Unified Process
12
communication
planning
modeling
construction
deployment
Inception
Elaboration
Construction
Transition
Production

## Slide 13: (1) - Inception Phase
13
Encompasses both customer communication and planning activities of the generic process
Business requirements for the software are identified
A rough architecture for the system is proposed
A plan is created for an incremental, iterative development
Fundamental business requirements are described through preliminary use cases
  A use case describes a sequence of actions that are performed by a user

## Slide 14: (2) - Elaboration Phase
14
Encompasses both the planning and modelling activities of the generic process
Refines and expands the preliminary use cases
Expands the architectural representation to include five views
  Use-case model
  Analysis model
  Design model
  Implementation model
  Deployment model
Often results in an executable architectural baseline that represents a first cut executable system
The baseline demonstrates the viability of the architecture but does not provide all features and functions required to use the system

## Slide 15: (3) - Construction Phase
15
Encompasses the construction activity of the generic process
Uses the architectural model from the elaboration phase as input
Develops or acquires the software components that make each use-case operational
Analysis and design models from the previous phase are completed to reflect the final version of the increment
Use cases are used to derive a set of acceptance tests that are executed prior to the next phase

## Slide 16: (4) - Transition Phase
16
Encompasses the last part of the construction activity and the first part of the deployment activity of the generic process
Software is given to end users for beta testing and user feedback reports on defects and necessary changes
The software teams create necessary support documentation (user manuals, trouble-shooting guides, installation procedures)
At the conclusion of this phase, the software increment becomes a usable software release

## Slide 17: (5) - Production Phase
17
Encompasses the last part of the deployment activity of the generic process
On-going use of the software is monitored
Support for the operating environment (infrastructure) is provided
Defect reports and requests for changes are submitted and evaluated

## Slide 18: Unified Process Work Products
18
Work products are produced in each of the first four phases of the unified process
In this course, we will concentrate on the analysis model and the design model work products
Analysis model includes
  Scenario-based model, class-based model, and behavioural model
Design model includes
  Component-level design, interface design, architectural design, and data/class design


## Slide 19: The importance of Unified Process
The Unified Process recognizes the importance of customer communication and streamlined methods for describing the customer's view of a system.
It emphasizes the important role of software architecture and “helps the architect focus on the right goals, such as understandability, reliance to future changes, and reuse”

## Slide 20: Questions:
Main importance of Unified Process model.
2. Various Challenges in Formal Methods Model.
Difference between Inception and Elaboration.
Importance of Construction Phase in Unified process model.
Need and importance of UML in software development.

## Slide 21: Answer
3. Difference between Inception and Elaboration
The inception phase: where we define a 'vision' of the end-product and the associated business case, defining the overall scope of the project.
The elaboration phase: where we refine the definition of the product, define and baseline an architecture, and develop a more precise plan for its development and deploymen